VICL

Visual & Interactive Computer Learning, Coding & Robotics Platform

PRODUCT REQUIREMENTS DOCUMENT (PRD)

B.Tech Final-Year Project • Version 1.2 — Master Curriculum-Aligned

| Document Item | Details |
| --- | --- |
| Project | VICL — Visual & Interactive Computer Literacy Learning Platform |
| Document | Product Requirements Document |
| Primary Users | Student, Admin |
| Product Type | Beginner computer-literacy learning platform |
| Core Model | See → Understand → Interact → Practice → Test |
| MVP Focus | Foundational concepts + visual lessons + interactive practice + quizzes + progress |

# 1. Document Purpose

This PRD defines what VICL should achieve, who it is for, the problem it solves, MVP scope, core features, user stories, success metrics, assumptions, risks, out-of-scope features and acceptance criteria. It is the product-level foundation for the SRS, System Architecture, UI/UX and Development Plan.

# 2. Product Overview

VICL is a beginner-friendly visual and interactive learning platform that teaches computer education progressively through the approved curriculum. The long-term curriculum covers computer foundation, hardware, software, coding and robotics, taught one concept at a time in the order of the Learn Forward/Mater Coding learning material. Each chapter is converted into short visual lessons with an animation/story explanation, a fun interactive activity, practice and assessment.

SEE  →  UNDERSTAND  →  INTERACT  →  PRACTICE  →  TEST

# 3. Problem Statement

Traditional beginner-level computer education can be heavily dependent on written explanations and static content. A student who has never used a computer may not easily understand terms such as monitor, CPU, keyboard, mouse, desktop, file or folder simply by reading definitions. Knowing a definition also does not necessarily mean the student knows how to perform the related action.

VICL addresses this gap by combining visual explanation with interaction and practice. Students should be able to see a concept, understand its purpose, interact with a representation, practice a basic operation, and then demonstrate understanding through a quiz.

# 4. Product Vision

To make computer, software, hardware, coding and robotics education simple, visual, interactive and confidence-building by teaching one curriculum concept at a time.

# 5. Target Users

| User | Description | Primary Needs |
| --- | --- | --- |
| Student | Beginner learner with limited or no prior computer knowledge. | Simple lessons, visual explanations, demonstrations, practice, quizzes and progress feedback. |
| Admin | Person responsible for managing platform content and learner records. | Manage students, lessons, visual content, quizzes and results/progress. |

# 6. Product Goals

Teach computer foundation, hardware, software, coding and robotics progressively according to the approved curriculum.

Help learners understand what a concept is, why it is used, how it works, and how to interact with or practice it when the curriculum requires an action.

Provide visual demonstrations using images, illustrations and animations.

Provide hands-on interactive activities for selected beginner operations.

Assess understanding through quizzes and provide immediate feedback.

Track lesson completion, quiz performance and learning progress.

Provide Admin controls for students, lessons, visual content, quizzes and results.

Keep the MVP practical, focused and achievable for a B.Tech final-year project.

# 7. Non-Goals / Product Boundaries

VICL is a progressive learning platform whose curriculum eventually includes computer foundation, hardware, software, coding and robotics.

It is not a full school ERP or complete learning-management system.

Topics not yet supplied or approved in the source curriculum are outside the current implementation scope.

AI tutoring is not required for the current implementation unless it is later approved as a curriculum enhancement.

Unnecessary social, enterprise or complex gamification features are excluded from the MVP.

# 8. MVP Scope

| Area | MVP Requirement |
| --- | --- |
| Student Access | Student login and dashboard. |
| Learning Content | Computer basics and foundational hardware lessons. |
| Visual Learning | Images/illustrations, animations or demonstrations. |
| Interactive Practice | At least 2–3 focused beginner activities such as mouse actions, keyboard/typing or drag-and-drop. |
| Assessment | Image/text-based quizzes, answer validation, scoring and feedback. |
| Progress | Lesson completion and quiz performance tracking. |
| Admin | Admin login/dashboard; manage students, lessons, visual content, quizzes and view results. |
| Data | Store student accounts, lesson status, quiz attempts/scores and relevant content metadata. |

# 9. Core Learning Topics

Curriculum Master Scope

Computer Foundation — concepts, parts, devices and basic computer use.

Hardware — computer components, peripherals and device concepts.

Software — operating systems, applications and basic software use.

Coding — progressive programming concepts introduced according to the source curriculum.

Robotics — progressive robotics concepts, components, control and activities according to the source curriculum.

The first implemented curriculum content is Foundation 1, Chapter 1: “The Super Machine: Computer.”

# 10. Core User Journey

Student logs in.

Student opens the dashboard and selects a lesson.

Student sees a visual explanation of the concept.

Student watches an animation or demonstration where appropriate.

Student performs an interactive activity.

Student completes a short quiz.

System calculates the result and gives feedback.

Lesson completion and quiz performance are saved.

Student views progress from the dashboard.

Admin journey:

Admin logs in.

Admin opens the dashboard.

Admin manages students, lessons, visual content and quizzes.

Admin views student results/progress.

# 11. Core Features

| ID | Feature | Description | Priority |
| --- | --- | --- | --- |
| F-01 | Student Authentication | Secure student access. | Must |
| F-02 | Student Dashboard | Lessons, completion status and progress. | Must |
| F-03 | Visual Lessons | Images, illustrations and concise explanations. | Must |
| F-04 | Animations/Demos | Show selected components/actions. | Must |
| F-05 | Interactive Activities | Practice selected actions. | Must |
| F-06 | Quiz & Assessment | Questions, validation, scoring and feedback. | Must |
| F-07 | Progress Tracking | Record lesson completion and quiz performance. | Must |
| F-08 | Admin Dashboard | Central administrative controls. | Must |
| F-09 | Content Management | Manage lessons and visual content. | Must |
| F-10 | Quiz Management | Manage quiz questions/content. | Must |
| F-11 | Student Management | View/manage student records. | Must |
| F-12 | Results/Reports | View results and progress. | Must |
| F-13 | Validation & Security | Input validation and Admin authorization. | Must |

# 12. User Stories

| ID | Role | User Story |
| --- | --- | --- |
| US-01 | Student | As a student, I want to log in so that I can access my learning content. |
| US-02 | Student | As a student, I want to see available lessons so that I can choose what to learn. |
| US-03 | Student | As a student, I want to learn a computer concept visually so that I can understand it more easily. |
| US-04 | Student | As a student, I want to see how an action works so that I know what to do. |
| US-05 | Student | As a student, I want to practice an action so that I can learn by doing. |
| US-06 | Student | As a student, I want to take a quiz so that I can test my understanding. |
| US-07 | Student | As a student, I want to see my score and feedback so that I know how I performed. |
| US-08 | Student | As a student, I want my progress saved so that I can continue later. |
| US-09 | Admin | As an Admin, I want to manage lessons so that content can be maintained. |
| US-10 | Admin | As an Admin, I want to manage quizzes so that assessments can be maintained. |
| US-11 | Admin | As an Admin, I want to view student results so that I can monitor learning progress. |
| US-12 | Admin | As an Admin, I want to manage visual content so that lessons remain engaging and accurate. |

# 13. Success Metrics

| Metric | Target / Direction | Purpose |
| --- | --- | --- |
| Lesson completion rate | High completion of started MVP lessons. | Measures usability and engagement. |
| Quiz completion rate | Most students who start a lesson complete its quiz. | Shows assessment participation. |
| Quiz performance | Improvement after practice/retry where supported. | Indicates learning effectiveness. |
| Interactive activity success | Students can complete activities after the demonstration. | Validates visual-to-practice learning. |
| Core task success | Most test users complete core tasks without external help. | Measures beginner usability. |
| Admin task success | Admin can manage content and results reliably. | Validates Admin workflow. |
| Reliability | No critical data-loss/authentication failures during evaluation. | Required for dependable prototype. |

# 14. MVP Success Criteria

A beginner can log in and reach the learning dashboard.

A beginner can open a lesson and understand the concept through visual content.

A beginner can complete at least 2–3 interactive practice activities.

A beginner can complete a quiz and receive a score/feedback.

The system saves lesson and assessment progress.

An Admin can manage the main learning content and quizzes.

An Admin can view student results/progress.

The complete Student → Lesson → Practice → Quiz → Progress flow works end-to-end.

# 15. Assumptions

The initial audience has basic or no prior computer knowledge.

Users have a supported browser/device capable of running the interactive interface.

The team will prepare or use appropriate educational images, illustrations and animations.

MVP content will cover a limited set of foundational topics. Unit 1 is the first approved curriculum unit and is aligned to the supplied Chapter 1 material.

Admin maintains the accuracy and relevance of learning content.

The technology stack will be practical for a B.Tech final-year implementation.

# 16. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope expansion | High | Freeze MVP topics/features; treat extras as future scope. |
| Interactive activities become complex | High | Start with 2–3 focused activities and prototype early. |
| Too much text reduces visual benefit | Medium | Use concise explanations supported by visuals/demonstrations. |
| Poor educational content | High | Review content and test with beginners. |
| Module integration problems | Medium | Define API/data contracts early and integrate continuously. |
| Authentication/data errors | High | Use validation, authorization and integration testing. |
| Insufficient time for polish | Medium | Prioritize complete end-to-end MVP before optional features. |
| Large visual assets affect performance | Medium | Optimize images/animations and asset sizes. |

# 17. Out-of-Scope for MVP

Coding and robotics content not yet reached or approved in the supplied curriculum.

AI tutor or generative-AI teaching assistant.

Advanced adaptive/personalized learning algorithms.

Teacher-specific dashboard and teacher workflows.

Full school ERP functionality.

Live classes/video conferencing.

Complex social/community features.

Advanced gamification such as leaderboards and reward economies.

Native mobile apps unless required later.

Advanced analytics beyond basic progress and assessment results.

# 18. Acceptance Criteria

| Area | Acceptance Criteria |
| --- | --- |
| Authentication | Student and Admin can log in; unauthorized users cannot access protected Admin functions. |
| Student Dashboard | Student can view available learning content and current progress. |
| Lesson | Each MVP lesson provides a clear beginner-level explanation with appropriate visual content. |
| Interaction | Selected activities respond correctly to supported actions and provide feedback. |
| Quiz | Quiz presents questions, validates answers, calculates a score and displays the result. |
| Progress | Lesson completion and assessment results are saved and retrievable. |
| Admin Content | Admin can manage defined MVP lesson/content records. |
| Admin Quiz | Admin can manage MVP quiz questions/content. |
| Results | Admin can view relevant student results/progress. |
| End-to-End | Student → Lesson → Visual → Practice → Quiz → Result → Progress works without critical errors. |

# 19. Recommended Final Demonstration

Show one complete learning cycle rather than many disconnected features:

Student Login → Mouse Lesson → Visual Explanation → Animation → Interactive Practice → Quiz → Score → Progress Saved → Admin Views Result

# 20. Future Enhancements

AI-based virtual tutor for beginner questions.

Personalized learning recommendations.

Expanded digital literacy and internet-safety lessons.

More advanced simulations and practice activities.

Gamification and achievement features.

Teacher/mentor dashboard.

Additional accessibility and language support.

Mobile-first or dedicated mobile application.

# 21. Product Principles

Beginner first — assume little or no prior knowledge.

Visual first — show concepts whenever possible.

Learn by doing — convert understanding into practice.

Simple interactions — avoid unnecessary complexity.

Immediate feedback — help learners understand mistakes.

Focused MVP — build the complete core experience before extras.

Consistent experience — lessons, activities and quizzes follow a common pattern.

# 22. Traceability to Next Documents

| PRD Output | Next Document |
| --- | --- |
| Features, user stories, success criteria | SRS / Requirements |
| Student/Admin roles and product flows | SRS + System Architecture |
| Core user journey and MVP modules | UI/UX + System Architecture |
| Data implied by students, lessons, quizzes and progress | SRS + System Architecture |
| MVP priorities and risks | Development Plan |
| Acceptance criteria | SRS + Testing/Development Plan |

# 23. Final Product Definition

VICL is a focused beginner computer-literacy platform whose differentiator is combining visual explanation with interactive practice and assessment. The MVP is successful when a beginner can enter the platform, understand a foundational computer concept visually, perform a related activity, demonstrate understanding through a quiz, and have the resulting progress recorded for review by the Admin.

# Curriculum Alignment — Unit 1

Learn Forward Computer Coding 1 Foundation — Chapter 1 (based on the uploaded six-page source PDF).

VICL will organize learning content into curriculum Units. For the currently supplied source, Unit 1 is based on Chapter 1, “The Super Machine: Computer.” Only this supplied chapter is treated as defined curriculum content at this stage; additional Units should be added only when their corresponding source chapters/materials are provided.

## Foundation 1 — Chapter 1 learning sequence

1. What is a Machine — introduce the meaning and purpose of a machine using the chapter examples.? — A machine is presented as a man-made thing that makes life easier and faster, helps save time and energy, and is built to do specific tasks.

2. Computer — A Smart Machine — explain that a computer can perform many tasks such as solving sums, drawing pictures, listening to music and playing games.

3. Types of Machines — explore examples such as bicycle, car, microwave and wall clock, including the chapter's descriptions of how machines are operated or powered.

4. Desktop Computer — teach what a desktop computer is and where it is used.

5. Exercises and Practice — Include picture identification, machine classification, multiple-choice questions, matching, fill-in-the-blanks, missing-letter/recognition activities and colouring/recognition tasks shown in the chapter.

6. Computer Lab Activity — Include the source activity: observe what a computer looks like, follow teacher directions, make a queue/move to the computer lab, be gentle with computers/equipment, and identify items seen in the lab.

## Unit 1 VICL learning flow

See the machine/computer → Understand the concept → Interact with visual examples → Practice chapter activities → Test using chapter-aligned questions → Save progress.

## Curriculum content rule

The platform should preserve the chapter’s beginner-level terminology, examples, exercise style and visual-first approach. VICL should not silently add advanced computer science or programming material to this Unit.

# Master Curriculum Direction — Computer → Software → Hardware → Coding → Robotics

VICL is not limited to computer literacy. Its educational goal is to build a progressive learning journey that moves from computer foundation into hardware, software, coding and robotics.

The platform shall follow the sequence of the approved Learn Forward/Mater Coding source material. The system must not invent chapter order or silently insert advanced topics.

Each supplied chapter becomes a structured learning sequence. The chapter is broken into small concepts and taught one by one rather than presenting the entire chapter as a single text page.

Standard VICL lesson pattern: Story/Hook → See → Understand → Animation/Demonstration → Fun Interactive Activity → Practice → Test → Progress.

Foundation 1 Chapter 1 currently provides the first concrete example: The Super Machine: Computer. Its supplied topics include What is a Machine, Computer — A Smart Machine, Types of Machines, Desktop Computer, Laptop Computer, Smart Phone, Smart Watch, Tablet, and picture identification/practice.

Future source chapters will be mapped into the same structure after the user supplies them. The exact content, terminology, examples and activity style should remain faithful to the source chapter.

# VERSION 1.3 — LATEST PROJECT UPDATE

This revision incorporates the latest VICL decisions discussed in the project conversation: grade-aware Foundation mapping, the complete Student Panel, separation of application navigation from learning navigation, and the Grade 1/Foundation 1 first vertical slice.

## Student Panel

Student navigation: Dashboard, My Learning, Explore, My Progress, Achievements, Notifications, Profile, Settings, Help & Support, Logout.

Dashboard is a personal overview showing Grade, assigned Foundation, Continue Learning, current chapter/topic, progress, recent activity, notifications and achievements.

My Learning is the grade-aware curriculum area. Explore provides additional age/grade-appropriate content.

Hardware, Software, Coding and Robotics are curriculum domains, not four generic dashboard buttons shown equally to every student.

## Grade-to-Foundation Rule

Foundation number maps directly to Grade number: Foundation 1 → Grade 1, Foundation 2 → Grade 2, Foundation 3 → Grade 3, Foundation 4 → Grade 4, Foundation 5 → Grade 5, and so on.

A student's Grade determines the primary Foundation. Grade and Foundation must be visible in the Student Panel.

Students should not be presented with every Foundation as an equally assigned course.

## Application and Learning Navigation

Application routes: /student/dashboard, /student/learning, /student/explore, /student/progress, /student/achievements, /student/notifications, /student/profile, /student/settings, /student/help.

Learning routes: /student/foundation/:id, /student/chapter/:id, /student/lesson/:id, /student/activity/:id, /student/practice/:id, /student/quiz/:id, /student/result/:id.

Learning sequence: Grade → Foundation → Chapter → Topic → Story/Hook → See → Understand → Animation/Demonstration → Interactive Activity → Practice → Test/Quiz → Feedback → Progress.

## First Vertical Slice

First implementation: Grade 1 → Foundation 1 → Chapter 1, “The Super Machine: Computer.”

Supplied topics: What is a Machine?; Computer — A Smart Machine; Types of Machines; Desktop Computer; Laptop Computer; Smart Phone; Smart Watch; Tablet; picture identification/source-aligned exercises.

First complete topic: “What is a Machine?” using Story/Visual/Animation/Interaction/Practice/Quiz/Result/Progress.

Future chapters must not be invented; add them only after approved source material is supplied and reviewed.

## Change-Control Note

This Version 1.3 update supersedes conflicting Version 1.2 guidance for the areas covered above. The five documents remain linked: PRD → SRS → System Architecture → UI/UX → Development Plan.